## Slide 1: Implementation – Iteration 1
Group 3-J

## Slide 2: State of Work
Transitions between Main Menu-Play, Main Menu-Settings, Main Menu-Highscores, Main Menu-Help, Main Menu-Credits are done. Transition between In-Game Pause - Gameplay is to be made.
Examples of player, items and monsters are drawn in map manually, random distribution is to be made. Obstacles, wall boundaries, doors etc. are to be drawn, borders of room is to be established.
Collision checks between different characters are established. Player can collect items and upgrade accordingly. Moreover, Monsters bounces back when they collide with each other and with the player as well.

## Slide 3: State of Work
Collision checks between different characters are established. Player can collect items and upgrade accordingly. Moreover, Monsters bounces back when they collide with each other and with the player as well.
Some crucial methods for the game logic are written: playerAttack(), playerMove(), monsterMove(), monsterAttack() and etc. Monsters can follow the player and player can kill them by shooting projectiles.
Transitions between rooms are to be made.
In-game score, health and life bars will be drawn later.

## Slide 4: Identified problems during development so far
In the Model Subsystem We have used Facade Design Pattern in order to hide the complexities of the game logic from the Controller and View subsystems. Our Facade class was Map which helps to initialize game and perform game logic(collision, movement and etc.). Controller subsystem has access to Map class by has-a relation and uses this class as an interface to Model subsystem.
We removed the Sprite class in order to prevent confusions and made Entity class the base class of inheritance. We added Asset class and stored the directories of images in this class as static strings so that the GameManager class can use them without creating an Asset object. We used this Asset class instead of using a spritesheet and getting individual sprites out of it by using mathematical expressions on pixels.

## Slide 5: Identified problems during development so far
We are now using ArrayList as opposed to HashMaps instead of keeping Rooms and Maps in the memory.
We have moved the Projectiles from the Room class to Character class. This change in Projectile logic enabled us to code the attack and damage logic more efficiently in time.

## Slide 6: Lessons about Teamwork
We learned that in every stage of implementation members must be in contact since two of us wrote same classes(Entity, Character etc.) and realized that we wasted time on that.
Similarly every member in project should use same IDE since we have had some troubles when configuring Github on our IDEs, once one of them configured correctly he could not help the other since IDEs were different. This situation costed us in time